# Project Planning Phase

Date 			13 February 2026

Team ID: 		LTVIP2026TMIDS71986

Project Name: 		Calculating Family Expenses Using ServiceNow

Maximum Marks 	5 Marks

## Product Backlog & Sprint Planning

| Sprint | Epic | USN | User Story | SP | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | Create instance | 2 | High | Team |
| Sprint-1 | Tables | USN-2 | Create expense tables | 3 | High | Team |
| Sprint-1 | Forms | USN-3 | Design forms | 3 | Medium | Team |
| Sprint-2 | Logic | USN-4 | Business rule calculation | 4 | High | Team |
| Sprint-2 | Reports | USN-5 | Generate reports | 3 | Medium | Team |
| Sprint-2 | Testing | USN-6 | Testing and validation | 3 | High | Team |

## Sprint Tracker

| Sprint | Story Points | Duration | Start | End |
| --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 1 Week | Week 1 | Week 2 |
| Sprint-2 | 20 | 1 Week | Week 3 | Week 4 |

Velocity = 16 Story Points per Sprint